## Slide 1: Deployment Strategy
Canary Approach
Evandro Paula 01/08/2018

## Slide 2: Agenda
Assumptions;
Canary deployment detailed steps;

## Slide 3: Goals
Leverage incremental rollouts, which reduces the risk to negatively impact customers experience while deploying changes;
Enable team to “test” in production considering “experimentation” is a good practice on delivering software projects and innovations;

## Slide 4: Assumptions
Primary is East US region;
Traffic Manager TTL is 300 seconds;
Upgrade deployment time < 1h;
Application provides a health check endpoint;
Rollback is triggered bringing regions to initial state at any stage based on health checkpoint results;
A region outage during deployment may be addressed as any other outage by rolling back or forward;
  An alternative is to have a 3rd region (with reduced scale) running vCurrent that can become primary, scaled up and out;

## Slide 5: References
PS script to failover during canary release:
  https://github.com/evandropaula/Azure/blob/master/TrafficManager/PS/Failover/Failover-CanaryDeployment.ps1
PS script to failover due to an emergency (e.g. region outage):
  https://github.com/evandropaula/Azure/blob/master/TrafficManager/PS/Failover/Failover-Emergency.ps1

## Slide 6: Canary Deployment
Detailed Deployment Steps

## Slide 7: Initial State
West US (vCurrent)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 100
Enabled
Weight = 1
Disabled

## Slide 8: vNext Deployment to West US
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 100
Enabled
Weight = 1
Disabled

## Slide 9: Enable Secondary Endpoint
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 100
Enabled
Weight = 1
Enabled

## Slide 10: West US is Online
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 100
Enabled
Weight = 1
Enabled

## Slide 11: Move 5% of Traffic to West US
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 95
Enabled
Weight = 5
Enabled

## Slide 12: Move 25% of Traffic to West US
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 75
Enabled
Weight = 25
Enabled

## Slide 13: Move 50% of Traffic to West US
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 50
Enabled
Weight = 50
Enabled

## Slide 14: Move 75% of Traffic to West US and Failover CosmosDB/DocumentDB
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Secondary (RO)
Primary (R/W)
Weight = 25
Enabled
Weight = 75
Enabled

## Slide 15: Move 99% of Traffic to West US
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Secondary (RO)
Primary (R/W)
Weight = 1
Enabled
Weight = 100
Enabled

## Slide 16: Disable East US (West US = 100% of Traffic)
West US (vNext)
Middle Tier
East US (vCurrent)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Secondary (RO)
Primary (R/W)
Weight = 1
Disabled
Weight = 100
Enabled

## Slide 17: vNext Deployment to East US
West US (vNext)
Middle Tier
East US (vNext)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Secondary (RO)
Primary (R/W)
Weight = 1
Disabled
Weight = 100
Enabled

## Slide 18: Incrementally Failback ALL Stack to East US and Disable West US
West US (vNext)
Middle Tier
East US (vNext)
Middle Tier
CosmosDB/DocumentDB
Front End Tier
Front End Tier
Traffic Manager
Primary (R/W)
Secondary (RO)
Weight = 100
Enabled
Weight = 1
Disabled